Acceptance Testing

UAT Execution & Report Submission

| Date | 22 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-6491 |
| Project Name | Import Data Using Transform Maps |
| Maximum Marks | 4 Marks |

# Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Import Data Using Transform Maps project at the time of release to User Acceptance Testing (UAT).

# Defect Analysis

This report shows the number of resolved or closed bugs at each severity level and how they were resolved.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 0 | 0 | 0 | 0 |
| Duplicate | 0 | 0 | 0 | 0 | 0 |
| External | 0 | 0 | 0 | 0 | 0 |
| Fixed | 0 | 1 | 1 | 0 | 2 |
| Not Reproduced | 0 | 0 | 0 | 0 | 0 |
| Skipped | 0 | 0 | 0 | 0 | 0 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Totals | 0 | 1 | 1 | 0 | 2 |

Both defects found during testing (duplicate-record creation on re-import, and an incomplete Email field auto-mapping) were fixed before sign-off - see BG-001 and BG-002 in the UAT Template.

# Test Case Analysis

This report shows the number of test cases that have passed, failed, and are untested.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Import Data | 1 | 0 | 0 | 1 |
| Transform Map | 1 | 0 | 0 | 1 |
| Field Mapping | 1 | 0 | 0 | 1 |
| Data Validation | 1 | 0 | 0 | 1 |
| Total | 4 | 0 | 0 | 4 |

All 4 test cases passed after the 2 identified defects were fixed and re-verified: data import, Transform Map creation, field mapping, and data validation (including Coalesce-based duplicate handling).