Project Planning Phase

Project Planning Template

(Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 21 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-6491 |
| Project Name | Import Data using Transform Maps |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule.

| Sprint | Functional Requirement ( | Epic)User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Import Data | USN-1 | As a user, I can import data into ServiceNow using an Imp | ort Set.2 | High |  |
| Sprint-1 | Transform Maps | USN-2 | As a user, I can create a Transform Map to map source fiel | ds to a target ta2 | ble.High |  |
| Sprint-2 | Field Mapping | USN-3 | As a user, I can configure field mappings between the impo | rt set and targe2 | t table.High |  |
| Sprint-2 | Data Transformation | USN-4 | As a user, I can use Transform Map scripts to transform im | ported data.2 | Medium |  |
| Sprint-3 | Data Validation | USN-5 | As a user, I can validate and troubleshoot imported records | . 2 | Medium |  |
| Sprint-3 | Data Verification | USN-6 | As a user, I can verify that imported data is correctly insert | ed or updated.2 | High |  |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 6 Days | 21 Sep 2026 | 26 Sep 2026 |  |  |
| Sprint-2 | 4 | 6 Days | 28 Sep 2026 | 03 Oct 2026 |  |  |
| Sprint-3 | 4 | 6 Days | 05 Oct 2026 | 10 Oct 2026 |  |  |

# Velocity

Velocity represents the amount of story-point work completed by the team during a sprint. The team can use completed story points to understand sprint progress and plan subsequent work.

# Burndown Chart

A burndown chart can be used to represent the remaining Transform Map project work against time. Sprint progress can be updated as user stories are completed.

# References

ServiceNow documentation and project-planning references can be added by the project team as required.